LEXFRAME / ПРАВОКОНТУР

Stage 22: единый отчёт по изменениям

Chat Runtime + Project Workspace Recovery

| Поле | Значение |
| --- | --- |
| Дата формирования | 13 мая 2026 |
| Репозиторий | E:\Law_frame_main |
| Ветка | codex/safe-cleanup-refactor |
| Формат | Итоговый технический DOCX-отчёт по текущему Stage 22 diff |

Короткий итог В рамках Stage 22 переработаны chat runtime, UI проекта, разделение историй, вложения, ветки, project knowledge/web-search, контракты, API-клиент и DB миграции. Runtime проверен на Docker-served адресе 127.0.0.1:3100 после rebuild-web.

# 1. Executive summary

Цель Stage 22 — сделать проектные чаты и вкладку проекта предсказуемыми, восстанавливаемыми и визуально соответствующими заданным скриншотам, не ломая публичные API и критические интеграции.

Старый project dashboard удалён из runtime-представления; проект открывается как центральное рабочее пространство с composer и вкладками.

Глобальные чаты и проектные чаты разведены по маршрутам, API scope и UI; история больше не дублируется в рабочей области.

Chat runtime получил optimistic send, assistant placeholder, SSE lifecycle, recovery metadata, cancel/retry и branch/attachment расширения.

Проверки включали typecheck/lint/test/build, DB readiness, secret scans, Docker rebuild и DOM-гейты в браузере.

# 2. Матрица ключевых изменений

| Блок | Что изменено |
| --- | --- |
| Runtime visibility | Зафиксирована причина невидимых UI-изменений: браузер смотрит на Docker image lexframe-web:stage21-local через reverse proxy. После UI-правок выполнен rebuild-web и DOM-проверка на 127.0.0.1:3100. |
| Project workspace | Старый трёхколоночный dashboard заменён центральным ChatGPT-like workspace: заголовок проекта, большой composer, вкладки Чаты/Источники/Автоматизации. |
| Split histories | Простые чаты и проектные чаты разведены по route mode, query scope и backend-фильтрам. Project root не показывает историю в sidebar. |
| Chat runtime | Добавлены optimistic append, assistant placeholder, state machine, cancel, recovery metadata, SSE-compatible stream events и JSON fallback. |
| Attachments | Добавлена chat-native private attachment модель: upload intents, completion, deletion, protected download, frontend validation/chips. |
| Branching | Добавлена message-level branch metadata и BranchSwitcher; edit/regenerate не перезаписывают старые ответы. |
| Project APIs | Добавлен PATCH /projects/:projectId для rename, backend-only Tavily web search service и project knowledge display fields. |
| UI fixes | Удалён текст «Глубокое», исправлен bottom whitespace/body-scroll, добавлен rename проектов/чатов, settings dialog стал компактнее. |
| Automation route cache | Activepieces session tokens сохраняются при переходах внутри automation/project route family; увеличены stale/gc windows. |

# 3. Изменения по подсистемам

## Backend

Chat controller/service расширены для SSE + JSON fallback, persisted stream jobs/events, resume/cancel/error handling и latestRun recovery.

Добавлены chat attachment endpoints: upload-intents, complete, delete, protected download; валидация MIME/extension/size/filename/duplicates.

Branch/edit/regenerate переведены на additive модель: старые ответы не перезаписываются, новые варианты создают ветви.

Project backend получил PATCH /projects/:projectId для rename, project knowledge ownership fixes и backend-only web-search service для Tavily.

## Frontend

ProjectHome перестроен в light-first workspace: заголовок, composer, tabs Чаты/Источники/Автоматизации; старые cards/metrics/quick chips удалены.

ProjectSidebar получил route modes: globalChat, projectWorkspace, projectChat; истории больше не смешиваются и не дублируются.

LexFrameChatShell использует reducer/state machine, optimistic append, assistant placeholder, cancel, branch switcher и attachment chips.

Добавлены inline rename для проектов и чатов; удалён текст «Глубокое»; settings dialog стал компактнее; automation canvas лучше кэшируется при переходах.

## Contracts, API client, DB

Contracts расширены additively: clientMessageId, branchId/branchInfo, run metadata, attachment upload/download DTO, project update request, web-search source type.

API client получил global chat list/create, project rename, SSE stream events, attachment lifecycle, branch switch and web search methods.

Forward-only migrations 000056 и 000057 добавляют chat runtime/attachments/branches/storage metadata и project web-search result persistence.

# 4. Файлы и объём изменений

Рабочее дерево содержит крупный незакоммиченный Stage 22 diff. Ниже — группировка по подсистемам; она помогает ревьюеру быстро определить область ответственности.

| Подсистема | Файлов | Примеры |
| --- | --- | --- |
| Backend chat/runtime | 7 | apps/backend/src/modules/chat/chat-stream.service.spec.ts; apps/backend/src/modules/chat/chat-stream.service.ts; apps/backend/src/modules/chat/chat-thread.service.spec.ts; apps/backend/src/modules/chat/chat-thread.service.ts; +3 ещё |
| Backend projects/web-search | 6 | apps/backend/src/modules/stage15-projects/stage15-projects.controller.ts; apps/backend/src/modules/stage15-projects/stage15-projects.module.ts; apps/backend/src/modules/stage15-projects/stage15-projects.service.spec.ts; apps/backend/src/modules/stage15-projects/stage15-projects.service.ts; +2 ещё |
| Frontend project workspace/sidebar | 9 | apps/web/src/app/(app)/chat/page.tsx; apps/web/src/components/app-shell.test.tsx; apps/web/src/components/app-shell.tsx; apps/web/src/components/shell/project-home.tsx; +5 ещё |
| Frontend AI chat | 10 | apps/web/src/features/ai-chat/api/chatApi.ts; apps/web/src/features/ai-chat/components/LexFrameAttachmentTile.tsx; apps/web/src/features/ai-chat/components/LexFrameChatShell.test.tsx; apps/web/src/features/ai-chat/components/LexFrameChatShell.tsx; +6 ещё |
| Frontend automation/settings/cache | 5 | apps/web/src/features/automation-canvas/activepieces-canvas-wrapper.test.tsx; apps/web/src/features/automation-canvas/activepieces-canvas-wrapper.tsx; apps/web/src/features/settings/components/settings-shell.tsx; apps/web/src/features/settings/components/settings-sidebar-nav.tsx; +1 ещё |
| Contracts/API client | 6 | packages/api-client/src/chat-client.ts; packages/api-client/src/core.ts; packages/api-client/src/index.ts; packages/api-client/src/stage15-client.ts; +2 ещё |
| DB migrations | 2 | supabase/migrations/000056_stage22_chat_runtime.sql; supabase/migrations/000057_project_workspace_web_search.sql |
| Docs/tests | 14 | apps/backend/src/modules/chat/chat-stream.service.spec.ts; apps/backend/src/modules/chat/chat-thread.service.spec.ts; apps/backend/src/modules/stage15-projects/stage15-projects.service.spec.ts; apps/web/src/components/app-shell.test.tsx; +10 ещё |

## Новые файлы

| Путь | Тип |
| --- | --- |
| apps/backend/src/modules/chat/project-knowledge.service.spec.ts | test |
| apps/backend/src/modules/stage15-projects/project-web-search.service.spec.ts | test |
| apps/backend/src/modules/stage15-projects/project-web-search.service.ts | source/doc |
| apps/web/src/app/(app)/chat/[chatId]/page.tsx | source/doc |
| apps/web/src/components/chat/global-chat-workspace.tsx | source/doc |
| apps/web/src/components/shell/project-home.test.tsx | test |
| apps/web/src/features/ai-chat/components/BranchSwitcher.tsx | source/doc |
| apps/web/src/features/ai-chat/domain/chatStateMachine.test.ts | test |
| apps/web/src/features/ai-chat/domain/chatStateMachine.ts | source/doc |
| docs/stage22-chat-implementation-report.md | source/doc |
| docs/stage22-complete-change-report.docx | source/doc |
| supabase/migrations/000056_stage22_chat_runtime.sql | migration |
| supabase/migrations/000057_project_workspace_web_search.sql | migration |

# 5. Проверки и runtime verification

| Проверка | Команда | Статус | Покрытие |
| --- | --- | --- | --- |
| contracts typecheck | corepack pnpm --filter @lexframe/contracts typecheck | PASS | DTO/schema compile check |
| contracts lint | corepack pnpm --filter @lexframe/contracts lint | PASS | contract style/static checks |
| backend typecheck | corepack pnpm --filter @lexframe/backend typecheck | PASS | Nest/backend compile check |
| backend lint | corepack pnpm --filter @lexframe/backend lint | PASS | backend ESLint + Prettier |
| backend targeted tests | corepack pnpm --filter @lexframe/backend test -- chat-thread stage15-projects | PASS | chat scope + project rename behavior |
| backend broader targeted tests | corepack pnpm --filter @lexframe/backend test -- chat project-knowledge web-search | PASS | chat/project knowledge/web-search coverage |
| web typecheck | corepack pnpm --filter @lexframe/web typecheck | PASS | Next/React TypeScript |
| web lint | corepack pnpm --filter @lexframe/web lint | PASS | React hooks + frontend ESLint |
| web targeted tests | corepack pnpm --filter @lexframe/web test -- project-sidebar project-home LexFrameChatShell | PASS | sidebar split, project home, chat shell |
| web production build | corepack pnpm --filter @lexframe/web build | PASS | Next production build |
| DB readiness | corepack pnpm check:db | PASS | migration/test readiness |
| bundle secret scan | corepack pnpm validate:web-bundle-secrets | PASS | frontend bundle secret leakage |
| secret scan | corepack pnpm secret-scan | PASS | repository secret scan |
| runtime rebuild | corepack pnpm stage21-up rebuild-web | PASS | Docker-served web image recreated and healthy |
| diff whitespace | git diff --check | PASS | trailing whitespace/conflict marker check |

Runtime gate После сборки выполнен corepack pnpm stage21-up rebuild-web. Docker container lexframe-stage17-lexframe-web-1 пересоздан и стал healthy. DOM-проверки выполнялись на http://127.0.0.1:3100, а не только на локальном build output.

# 6. Acceptance status

| Критерий | Статус | Доказательство |
| --- | --- | --- |
| Проектная вкладка без старого dashboard | PASS | DOM gate на /app/projects/project_claim_001: нет section.grid.gap-5, метрик, quick chips, Последние материалы. |
| Истории чатов разделены | PASS | Global /chat использует project_id is null; project routes показывают только чаты текущего проекта. |
| Нет дубля истории на /app/projects/:id/chats | PASS | История осталась только в левой панели; middle aside удалён. |
| Сообщение появляется мгновенно | PASS | Optimistic user message + assistant placeholder покрыты LexFrameChatShell tests. |
| SSE/error handling | PASS | Backend сохраняет stream lifecycle; frontend больше не маскирует error-event как CHAT_STREAM_INCOMPLETE. |
| Reload recovery | PARTIAL | listMessages/latestRun и resume persisted events реализованы; live provider reload e2e не запускался. |
| Attachments | PASS | Upload intent/complete/delete/download + frontend chips/validation реализованы. |
| Branching | PASS | Edit/regenerate создают additive branch metadata; BranchSwitcher добавлен. |
| Project/chat rename | PASS | PATCH project + inline rename project/chat в UI. |
| Secrets/provider isolation | PASS | AI provider calls остаются backend-only; web bundle secret scan прошёл. |

# 7. Риски и дальнейшие шаги

True token-by-token streaming всё ещё зависит от поведения существующего AI Gateway; Stage 22 оборачивает lifecycle/SSE вокруг gateway result без изменения provider internals.

Live Playwright сценарии с реальным provider/storage/reload-during-run не запускались; для них нужна seeded runtime среда с провайдером и storage credentials или deterministic mocks.

Текущий working tree содержит большой незакоммиченный Stage 22 diff; перед merge нужен отдельный review/commit scope.

Рекомендация перед merge Перед финальным merge зафиксировать Stage 22 отдельным коммитом/PR, пройти code review по backend chat-thread.service из-за размера diff, затем отдельно прогнать live e2e с provider/storage credentials.

# Appendix A. Git diff summary

## git diff --stat

.../src/modules/chat/chat-stream.service.spec.ts   |    3 +-

.../src/modules/chat/chat-stream.service.ts        |   29 +-

.../src/modules/chat/chat-thread.service.spec.ts   |  225 ++-

.../src/modules/chat/chat-thread.service.ts        | 1663 ++++++++++++++++++--

apps/backend/src/modules/chat/chat.controller.ts   |  207 ++-

.../src/modules/chat/project-knowledge.service.ts  |   70 +-

.../stage15-projects.controller.ts                 |   28 +

.../stage15-projects/stage15-projects.module.ts    |    5 +-

.../stage15-projects.service.spec.ts               |   48 +

.../stage15-projects/stage15-projects.service.ts   |   63 +

apps/web/next-env.d.ts                             |    2 +-

apps/web/src/app/(app)/chat/page.tsx               |    4 +-

apps/web/src/components/app-shell.test.tsx         |   17 +

apps/web/src/components/app-shell.tsx              |   40 +-

apps/web/src/components/shell/project-home.tsx     | 1368 ++++++++++------

.../src/components/shell/project-sidebar.test.tsx  |  105 +-

apps/web/src/components/shell/project-sidebar.tsx  |  386 ++++-

apps/web/src/features/ai-chat/api/chatApi.ts       |   45 +

.../ai-chat/components/LexFrameAttachmentTile.tsx  |    2 +-

.../ai-chat/components/LexFrameChatShell.test.tsx  |  257 +--

.../ai-chat/components/LexFrameChatShell.tsx       |  415 ++++-

.../ai-chat/components/LexFrameComposer.tsx        |  206 ++-

.../ai-chat/components/LexFrameMessage.tsx         |   27 +-

.../features/ai-chat/components/LexFrameThread.tsx |   28 +-

.../activepieces-canvas-wrapper.test.tsx           |    4 +-

.../activepieces-canvas-wrapper.tsx                |    2 -

.../settings/components/settings-shell.tsx         |    4 +-

.../settings/components/settings-sidebar-nav.tsx   |    6 +-

apps/web/src/hooks/use-stage0-data.ts              |    3 +-

docs/stage22-chat-audit.md                         |   10 +

packages/api-client/src/chat-client.ts             |  249 ++-

packages/api-client/src/core.ts                    |    2 +-

packages/api-client/src/index.ts                   |   53 +-

packages/api-client/src/stage15-client.ts          |   12 +

packages/contracts/src/chat.ts                     |  165 +-

packages/contracts/src/stage15.ts                  |   10 +

36 files changed, 4854 insertions(+), 909 deletions(-)

## git status --short

M apps/backend/src/modules/chat/chat-stream.service.spec.ts

M apps/backend/src/modules/chat/chat-stream.service.ts

M apps/backend/src/modules/chat/chat-thread.service.spec.ts

M apps/backend/src/modules/chat/chat-thread.service.ts

M apps/backend/src/modules/chat/chat.controller.ts

M apps/backend/src/modules/chat/project-knowledge.service.ts

M apps/backend/src/modules/stage15-projects/stage15-projects.controller.ts

M apps/backend/src/modules/stage15-projects/stage15-projects.module.ts

M apps/backend/src/modules/stage15-projects/stage15-projects.service.spec.ts

M apps/backend/src/modules/stage15-projects/stage15-projects.service.ts

M apps/web/next-env.d.ts

M apps/web/src/app/(app)/chat/page.tsx

M apps/web/src/components/app-shell.test.tsx

M apps/web/src/components/app-shell.tsx

M apps/web/src/components/shell/project-home.tsx

M apps/web/src/components/shell/project-sidebar.test.tsx

M apps/web/src/components/shell/project-sidebar.tsx

M apps/web/src/features/ai-chat/api/chatApi.ts

M apps/web/src/features/ai-chat/components/LexFrameAttachmentTile.tsx

M apps/web/src/features/ai-chat/components/LexFrameChatShell.test.tsx

M apps/web/src/features/ai-chat/components/LexFrameChatShell.tsx

M apps/web/src/features/ai-chat/components/LexFrameComposer.tsx

M apps/web/src/features/ai-chat/components/LexFrameMessage.tsx

M apps/web/src/features/ai-chat/components/LexFrameThread.tsx

M apps/web/src/features/automation-canvas/activepieces-canvas-wrapper.test.tsx

M apps/web/src/features/automation-canvas/activepieces-canvas-wrapper.tsx

M apps/web/src/features/settings/components/settings-shell.tsx

M apps/web/src/features/settings/components/settings-sidebar-nav.tsx

M apps/web/src/hooks/use-stage0-data.ts

M docs/stage22-chat-audit.md

M packages/api-client/src/chat-client.ts

M packages/api-client/src/core.ts

M packages/api-client/src/index.ts

M packages/api-client/src/stage15-client.ts

M packages/contracts/src/chat.ts

M packages/contracts/src/stage15.ts

?? apps/backend/src/modules/chat/project-knowledge.service.spec.ts

?? apps/backend/src/modules/stage15-projects/project-web-search.service.spec.ts

?? apps/backend/src/modules/stage15-projects/project-web-search.service.ts

?? apps/web/src/app/(app)/chat/[chatId]/

?? apps/web/src/components/chat/global-chat-workspace.tsx

?? apps/web/src/components/shell/project-home.test.tsx

?? apps/web/src/features/ai-chat/components/BranchSwitcher.tsx

?? apps/web/src/features/ai-chat/domain/chatStateMachine.test.ts

?? apps/web/src/features/ai-chat/domain/chatStateMachine.ts

?? docs/stage22-chat-implementation-report.md

?? docs/stage22-complete-change-report.docx

?? supabase/migrations/000056_stage22_chat_runtime.sql

?? supabase/migrations/000057_project_workspace_web_search.sql

# Appendix B. Source reports

docs/stage22-chat-audit.md — аудит исходной архитектуры, дефектов и runtime visibility mismatch.

docs/stage22-chat-implementation-report.md — реализационный отчёт с командами, DOM-гейтами и acceptance checklist.